PAWS

Sprint Documentation

Veterinary Management Platform  ·  RIWI Basic Route  ·  2026

| Total Sprints 11 | Methodology SCRUM |
| --- | --- |
| Timeline Feb 9 – Mar 16, 2026 | Team size 6 developers |

# How We Organized the Work

PAWS was developed over 11 sprints following the SCRUM framework, managed through Azure DevOps. Each sprint table below shows how the work was divided by responsibility area — frontend, backend, database, AI, DevOps — rather than by individual name, to show the nature of each role in the team.

Tasks within each role were collaborative: members within the same responsibility area communicated daily, reviewed each other's code via pull requests, and merged only after verification. The sprint table also reflects how roles shifted across sprints as the project evolved — from architecture setup in Sprint 1 to collective testing in the final sprint.

## Role Legend

| Backend & Auth | Frontend |
| --- | --- |
| Database | AI Integration |
| DevOps & Deployment | QA & Testing |

Sprint 1 — Project Foundation

Sprint Goal:  Set up the base structure of the project: initial architecture, database design, authentication system and first frontend views.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Backend & Auth | - Project structure and folder organization - Initial authentication logic (login / register) - Database initial schema design |
| Frontend | - Initial SPA setup and hash-based router - First frontend views scaffolding |
| Database | - Entity-relationship diagram - Initial SQL schema and table definitions |

Sprint 2 — Core Views & SPA Structure

Sprint Goal:  Build the main frontend views and complete the SPA migration. Distribute responsibilities by module.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Vet Dashboard & Navbar | - Veterinary dashboard view - Navbar component - Emergency button component |
| SPA & Auth Views | - Complete SPA migration to hash routing - Map page view - Login and register pages |
| Database | - Database refinements and corrections |
| User Dashboard | - User dashboard SPA logic - Pet profile view |
| Landing Page | - Homepage / landing page frontend |

Sprint 3 — Emergency Module & API Endpoints

Sprint Goal:  Build the emergency flow end-to-end: frontend cards, backend endpoints, WhatsApp integration and database messaging tables.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Database & Middleware | - Create emergency_messages table - Insert real test data (clinics in different zones of Medellín) - Connect emergency message sending with POST /emergency and WhatsApp - Create error-handling middleware |
| Backend — Clinic Filters | - Endpoint to fetch clinics filtered by animal type (dogs, cats, exotic) - Filter by 24h availability - Standardize JSON responses |
| Backend — Emergency API | - Sort clinics: 24h first, then by proximity - POST /emergency endpoint - Save user message to database - Validate user and clinic existence |
| Emergency View | - Emergency page with animal type selector - Loading states - Error handling and user feedback |
| Clinic Cards UI | - Render clinic cards with: name, address, zone, 24h badge, specialties tags - Send message button - Visual confirmation on message sent |

Sprint 4 — Frontend Polish & Architecture Cleanup

Sprint Goal:  Improve existing views to match the established style guide, create missing pages, and clean up server-side architecture.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Frontend — New & Updated Views | - Create Schedule Visit and Patients views - Update existing views to match style guide: Clinics, Landing, Emergency, Pet View, Vet Dashboard, User Dashboard |
| Database & Refactoring | - Database schema corrections and improvements - Separate responsibilities: controller – routes – storage – app pattern |
| Backend Cleanup | - Review server.js vs app.js — identify what is not yet migrated - Move all logic from server.js to app.js - Remove duplicated code from server.js |
| Frontend Support | - Help build new views: Admin, Daycares, Dog Walkers, Services page |
| Filters & Geolocation | - Build filter logic for clinic search - Geolocation integration for nearby clinic results |

Sprint 5 — AI Integration & Deployment Setup

Sprint Goal:  Integrate AI capabilities, prepare Docker and deployment, and add secondary frontend views.

| RESPONSIBILITY | TASKS |
| --- | --- |
| AI Integration | - Research and select AI provider (OpenAI vs Gemini vs Groq) - Implement AI endpoints - Define integration points in the app |
| Deployment & DevOps | - Update all endpoints after database schema changes - Create project dependency package list - Docker implementation and configuration - Analyze and prepare cloud deployment setup |
| Data & Field Research | - Collect real data to populate the database (clinics, pet shops) - Field research: contact real clinics in Medellín willing to join the platform |
| Secondary Views & Filters | - Specialists view - About Us page - Work With Us page - Contact Us page - Health Tips view - Add filters: neighborhood, service type, schedule, specialty, animal type |

Sprint 6 — Auth Fixes & Security

Sprint Goal:  Fix critical authentication bugs identified in the code review. Secure the registration, login and route protection flows.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Auth — Register Fixes | - Fix role input — replace decorative divs with real radio inputs - Fix port mismatch (frontend was calling 4000, backend runs on 3000) - Fix field name mismatch (name vs nombre) - Add business data fields when role is Veterinary Clinic - Capture phone field in registration form |
| Auth — Login & Sessions | - Replace plaintext password comparison with bcrypt - Generate and return JWT on login - Implement session persistence on frontend |
| Route Protection | - Add auth middleware to protect backend routes - Add frontend router guards to validate role before rendering views |

Sprint 7 — Backend — Maps, AI & Infrastructure

Sprint Goal:  Parallel backend sprint independent from frontend. Focus on geolocation endpoints, AI integration and deployment infrastructure.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Geolocation & Maps | - Add latitude/longitude columns to businesses table via SQL migration - Update seed data with real coordinates for all Medellín clinics - Update storage and endpoints to accept and return coordinates - Build GET /api/clinics/nearby — filter by radius (km) |
| AI Endpoints | - Implement AI symptom triage endpoint (Gemini) - Implement clinic recommendation based on symptoms - Implement AI care tips endpoint with 24h cache |
| Infrastructure | - Docker Compose setup (app + PostgreSQL) - Azure Container Registry configuration - Environment variables management via .env - CI build pipeline on Azure DevOps |

Sprint 8–9 — API Integration & Module Completion

Sprint Goal:  Connect all frontend views to real backend endpoints. Fix integration bugs, define the API contract and complete remaining modules.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Backend — Core Fixes | - Configure CORS and environment variables (.env) - Fix login route to use /api/auth - Save user_id to localStorage after login - Create GET /api/businesses filtered by type=clinic - Remove hardcoded password from db.js - Create appointments table, controller and routes |
| API Contract & Appointments | - Clean db.js — remove duplicate implementations - Unify field naming between backend and frontend (pet_id, species, etc.) - Define and document API contract (API_CONTRACT.md) - Connect medical history with correct endpoint - Create appointment status update endpoint - Build business appointments view |
| Frontend — Clinic Connection | - Replace getMockClinics() with GET /api/businesses - Connect specialty filters to API - Support API contract definition |
| Frontend — User Dashboard | - Connect user-dashboard to load real pets from API - Connect "Add pet" form to POST /api/pets - Render medical history inside pet profile - Implement user appointment booking flow |
| QA & Endpoints Verification | - Run full project setup and test connection - Add visible error states to frontend views - Create Postman/Thunder Client checklist of all endpoints - Verify no credentials left in code |

Sprint 10 — Bug Fixes & Missing Endpoints

Sprint Goal:  Fix critical backend bugs identified in integration testing and add the missing endpoints needed to complete the remaining frontend features.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Backend — Priority 1 Fixes | - Fix GET /api/pets/:id — add JOIN with animal_types to return species_name - Fix GET /api/pets/:id/medical-records — route mismatch with frontend - Remove duplicate /api/register route from app.js |
| Backend — Missing Endpoints | - GET /api/appointments/:id — single appointment detail - PUT /api/appointments/:id — edit date, time and notes - PUT /api/businesses/:id/schedule — save vet dashboard schedule changes - POST /api/businesses/:id/specialties and DELETE (specialty management) - Update GET /api/users/:id/dashboard to include upcoming_appointments - Add city filter to GET /api/businesses |

Sprint Final — Testing, Documentation & Sustentation

Sprint Goal:  Final sprint focused on collective testing, documentation, deployment verification and preparation of the elevator pitch.

| RESPONSIBILITY | TASKS |
| --- | --- |
| Everyone — Testing | - Manual end-to-end testing of all user flows - Cross-browser and mobile responsive testing - Bug reporting and immediate fixes - Verify all API endpoints return correct responses |
| Everyone — Documentation | - Finalize README with setup instructions - Complete technical document (PDF) - Add English comments to all code files - Azure DevOps board cleanup and final sprint update |
| Everyone — Deployment | - Verify live deployment on Azure - Environment variables check in production - Final database seed with demo data |
| Everyone — Sustentation | - Prepare elevator pitch (max 10 minutes, in English) - Distribute presentation roles across all team members - Practice live demo walkthrough |

PAWS  ·  RIWI Basic Route  ·  Cohort 2025-2026  ·  Medellín, Colombia